## Slide 1: deeeep.io
Chase Cullen

## Slide 2: The game
Deeeep.io is a multiplayer game where users choose a sea creature to evolve. (Similar the first stage in the game Spore) To evolve they can either eat other players or eat the many foods in their environment. Each new creature in the progression becomes stronger.

## Slide 4: Proposal
-To make a game fundamentally equivalent to the deeeep.io game
-Essentially a deeeep.io rip off

## Slide 5: Motivation
-Easy to play and understand
-Games are fun
-Good project to learn (multiplayer aspect)

## Slide 6: App Features
-Multiplayer
-Can use touch to move or tilt device to move. Will be able to choose. My thoughts are that it will be easier for tablets to touch and smartphones to tilt, therefore I plan to include both.
-Leaderboard, saved progress, ability to change creature with progression

## Slide 7: Phone Requirements
-Android or tablet
-Internet Connection
-Touch screen or Gyroscope

## Slide 8: Mockups

## Slide 9: Project Timeline
Week 1 (3/11 - 3/17): Research and planning, setting up basic structure
Week 2 (3/18 - 3/24): Figure out creature movement (tilt)
Week 3 (3/25 - 3/31): Figure out creature movement (touch)
Week 4 (4/1 - 4/7): Implement a map
Week 5 (4/8 - 4/14): Add models and art
Week 6 (4/15 - 4/21): Add additional features

## Slide 10: Project Timeline
Week 7 (4/22 - 4/28): Add additional features
Week 8 (4/29 - 5/5): Tampering and debugging
Week 9 (5/6 - 5/12): Project Presentation

## Slide 11: Anticipated Deliverables
-A functioning multiplayer game similar to deeeep.io for android